IMPLEMENTATION WORKFLOW

Step-by-Step Execution Plan for the Financial RAG-Agent Reliability Study

# 1. Finalized Tech Stack

| Component | Final Choice | Rationale |
| --- | --- | --- |
| Primary LLM | Mistral Small / Mistral 7B (open-weight) via Mistral's free "Experiment" API tier | Free tier gives ~1B tokens/month per model, access to open + proprietary Mistral models, no billing card needed (requires opting into data training). Smaller model is MORE likely to show false-confidence failures -- which is exactly what this paper studies. Low RPS on free tier is fine at your experiment scale (~600-900 generations). |
| Secondary comparison model (optional side-experiment) | Mistral Large or Mistral Medium (same free tier, different model) | Enables your 'cheap vs. expensive' trade-off angle WITHOUT needing a second provider -- same API, same account, just swap the model string. Produces a clean same-vendor comparison: does paying for a bigger model reduce false-confidence, and by how much relative to token cost? |
| Agent orchestration | Plain Python + function-calling (no framework) for the core 3-mode experiment; optionally wrap in CrewAI for the demo/CV version | Your experiment is a fixed, deterministic 3-mode comparison -- hand-rolled control flow gives exact, explainable control over when tools/abstention trigger. LangGraph has the steepest learning curve and is overkill at this scope. AutoGen is in maintenance mode (Microsoft migrated to Microsoft Agent Framework, April 2026) -- avoid for new projects. |
| Vector database | ChromaDB (local, embedded) | At your scale (a few hundred document chunks from ~20-30 FAQ/policy docs), Chroma is repeatedly named as the best fit for local-first, Python-first prototyping -- 'idea to working RAG in under an hour,' zero server setup, built-in metadata filtering (useful for tagging chunks by policy type). pgvector is the right call only if you already run Postgres; Qdrant is built for production multi-tenant scale -- both are unnecessary infrastructure weight here. |
| Embeddings model | sentence-transformers (e.g., all-MiniLM-L6-v2) or multilingual-e5-small if you extend to Spanish | Free, local, no API cost; multilingual-e5 variant keeps a future Spanish-language extension easy. |
| Deployment | Fully local (your machine / free-tier Colab or Kaggle notebook for any GPU-heavy steps) | No cloud hosting cost; consistent with your prior 3 papers' use of Kaggle; keeps the whole pipeline inspectable and reproducible. |
| Logging / experiment tracking | Structured JSON/CSV logs via Python (one row per generation: query, mode, model, run#, retrieved chunks, raw output, tool calls, latency, token count) | No extra infra needed solo; this raw log is also exactly what feeds your manual labelling and confusion matrix step. |
| Manual evaluation / confusion matrix | You personally review each logged input/output pair and assign a label (see Section 2) | Because this paper's core claim rests on correctly identifying false-confidence vs. appropriate-abstention, automated LLM-as-judge scoring alone is not trustworthy enough -- manual review is the credible path, as discussed in Section 2. |

# 2. Week-by-Week Plan (approx. 6 weeks)

| Week | Focus | Deliverable |
| --- | --- | --- |
| Week 1 | Literature review + finalize knowledge base + write 40-60 test queries across the 5 query types (clear, ambiguous, out-of-scope, high-stakes, adversarial) | Annotated query set + literature review draft |
| Week 2 | Build the RAG pipeline: document chunking, embedding, FAISS index, retrieval + baseline generation (Mode A: always answer) | Working baseline RAG system + first raw outputs |
| Week 3 | Add the 2 simulated tools + tool-calling logic; implement Mode B (confidence-threshold abstention) and Mode C (prompted self-awareness) | All 3 modes functional, able to run the full query set through each |
| Week 4 | Run full experiments: all 3 modes x all query types x 5 repeats each (for consistency metric); log everything | Complete raw results dataset (CSV/JSON) |
| Week 5 | Analysis: compute all metrics (accuracy, false-confidence rate, abstention precision/recall, helpfulness, consistency, latency); build comparison charts | Results tables + charts + first draft of Results section |
| Week 6 | Write remaining sections (Intro, Lit Review, Methodology, Discussion, Conclusion, Future Work); format to match your existing papers' style; proofread | Complete paper draft ready for review/submission |

# 3. Detailed Implementation Steps

## Step 1- Knowledge Base Construction

- Collect 15-25 public bank FAQ pages (loan types, eligibility criteria, fraud reporting steps, account policies)- use publicly available bank websites or open datasets.

- Write 5-10 synthetic policy documents yourself for edge cases (keeps data clean and avoids scraping issues).

- Chunk documents (~200-400 tokens per chunk) and embed using a sentence-transformer model (e.g., all-MiniLM-L6-v2).

- Store in a FAISS index for retrieval.

## Step 2- Query Set Design (most important step)

- Write 40-60 queries spread across the 5 types defined in the Blueprint document.

- For each query, manually label the 'gold standard' expected behaviour: should it answer, partially answer, or abstain/escalate?

- This gold-standard labelling is what lets you compute abstention precision/recall later- do this carefully, it's the backbone of your evaluation.

## Step 3- Build Baseline RAG (Mode A)

- Standard pipeline: retrieve top-k chunks -> construct prompt -> generate answer.

- No abstention logic yet- the model always tries to answer. This is your control condition.

## Step 4- Add Tool-Calling

- Implement check_loan_eligibility(income, credit_score, loan_amount) -> returns eligible/not eligible + reason.

- Implement flag_fraud_report(transaction_details) -> returns a case ID and escalation message (never a fraud verdict- this is intentional, it's a test case for forced abstention).

- Give the LLM these as callable functions (via function-calling / JSON schema, whichever your chosen framework supports).

## Step 5- Implement Abstention Modes B and C

- Mode B (confidence-threshold): compute a retrieval-confidence score (e.g., top-chunk similarity score); if below a threshold, force an abstention response instead of generating an answer.

- Mode C (prompted self-awareness): modify the system prompt to explicitly instruct the model to say 'I'm not sure, let me connect you with a specialist' when it lacks sufficient information, instead of guessing.

- Run both independently so you can compare which strategy works better- this comparison IS one of your key results.

## Step 6- Run Experiments

- For every query x every mode, run 5 times (to measure consistency) = 40-60 queries x 3 modes x 5 runs = 600-900 total generations.

- Log: query, mode, run number, retrieved chunks, final answer, confidence score, whether a tool was called, latency.

## Step 7- Scoring

- For each response, manually or semi-automatically (LLM-as-judge with manual spot-checks) label: correct / incorrect / appropriately abstained / inappropriately abstained.

- Compute all metrics defined in the Blueprint's Evaluation Metrics table.

- Build the key trade-off chart: helpfulness (x-axis) vs. false-confidence rate (y-axis) across the 3 modes.

## Step 8- Writing

- Follow the structure and tone of your existing 3 papers (Abstract, Introduction, Literature Review, Methodology, Results, Conclusion, Future Scope, References).

- Emphasize the practical trade-off finding as your headline result, with a specific number (e.g., 'Mode C reduced false-confidence rate by X% at a helpfulness cost of only Y%').

# 4. Risk Points & Mitigations

| Risk | Mitigation |
| --- | --- |
| Manual labelling (gold standard + scoring) is time-consuming | Start query set small (40) and expand only if time allows; recruit a friend/classmate to double-check a subset for inter-rater consistency |
| LLM-as-judge scoring may be unreliable | Use it only as a first pass; manually verify a random 20-30% sample yourself |
| Open-weight model may be weaker than proprietary models, muddying results | This is fine- the paper is about relative differences between Modes A/B/C, not absolute model quality |
| Scope creep (wanting to add more tools/features) | Lock scope at 2 tools and 3 modes before starting Week 2- resist adding more mid-way |

# 3. Cheap vs. Expensive Model Debate -- Experiment Design

Using Mistral's free tier across model sizes turns your side-experiment into a clean, same-vendor comparison (removing vendor-specific prompting/formatting differences as a confounding variable):

| Comparison Axis | What You'll Measure | Expected Insight |
| --- | --- | --- |
| False-confidence rate | Mistral Small/7B vs. Mistral Medium/Large, same query set, same 3 modes | Does a bigger model reduce false-confidence on its own, even in baseline Mode A, without any abstention engineering? |
| Cost-efficiency | Token cost per query (even though both are free-tier here, report the PUBLISHED per-token rate to extrapolate real production cost) vs. accuracy/safety gained | Produces a genuinely useful practical finding: 'is upgrading model size worth the Nx cost multiplier, or does a cheap model + abstention-engineering (Mode B/C) get you 90% of the benefit for free?' |
| Latency | Response time per query, small vs. large model | Relevant for real deployment feasibility, not just accuracy |

This gives your paper a genuinely practical, headline-friendly secondary finding alongside the main abstention results: e.g., 'Prompted abstention (Mode C) on a small model closed X% of the false-confidence gap to the large model, at zero additional cost.'

# 5. Final Deliverables Checklist

- ✅ Working RAG+agent system (3 modes)

- ✅ Labelled query set (40-60 queries, gold-standard annotated)

- ✅ Full results dataset (CSV/JSON logs)

- ✅ Metrics tables + comparison charts

- ✅ Complete paper draft in your established format

- ✅ Code repository (GitHub)- useful for interviews/applications independent of publication status